论文题目《浅析YN公司A装修项目成本管理问题》

# 摘    要

伴随着我国房地产业及建筑业的飞速发展，人们生活水平质量不断提升，促使装修行业市场迅猛发展。然而装修行业门槛低，越来越多中小企业挤入该行业，市场竞争力逐渐增大，低价策略成为装修企业赢得市场的最快速的方法。低价随之带来的是收益的减少。如何改善企业成本管理模式促进成本降低、收益增加是装修企业高效发展中所面临的困境。装修企业成本管控的关键在于对项目成本进行有效的控制。因此，本文基于对其他行业、企业成本管理有关方法以及理论借鉴的前提下，将YN公司A装修工程项目作为本文的分析对象，结合经济学、建筑学以及管理学的相关知识，对YN公司A装修工程项目施工管理中存在的漏洞进行全面剖析。最后结合装饰行业成本管理发展，构建A装修工程项目成本管理体系，分别从设计、招投标、施工与结算三个过程进行探讨，对项目的人工成本、材料成本的控制及项目管理方法存在的漏洞提出系统的解决方案。

关键词：装修项目成本，成本管理，成本管理体系，成本控制

## Abstract

With the rapid development of real estate and construction in our country, the quality of people's living standards continue to improve, to promote the rapid development of decoration industry market. However, as the decoration industry threshold is low, leading to more small and medium-sized enterprises crowded into the industry, the market competitiveness gradually increased, low price strategy become decoration enterprises to win the market the fastest way. Lower prices are associated with lower returns. How to improve the enterprise cost management mode to promote cost reduction and income increase is a dilemma which the decoration enterprises must face. The key to the cost control of decoration enterprises is to effectively control the project cost. Therefore, based on the cost management methods and theories of other industries, this paper takes YN company's A decorative engineering project as the analysis object, and makes use of the knowledge of economics, architecture and management to comprehensively analyze the loopholes in the construction management of YN company's A decorative engineering project. Finally, combined with the decoration profession development of cost management to set up A decoration project cost management system, explore the design stage, bidding stage, construction project and settlement stage, and propose systematic solutions to the loopholes of labor cost, material cost control and project management methods in each stage.

Keywords: Decoration project cost, cost management, cost management system, cost control

以上内容仅为本文档的试下载部分，为可阅读页数的一半内容。如要下载或阅读全文，请访问：https://d.book118.com/145013124210011033